ContextIQ

Implementation Plan — Step-by-Step Build Sequence

| Product | ContextIQ |
| --- | --- |
| Document type | Implementation Plan — Step-by-Step Build Sequence |
| Companion docs | PRD, TRD, App Flow, Backend Schema, Design Doc (all v1.0) |
| Owner | Samarth Sharma |
| Status | Draft v1.0 |
| Last updated | August 16, 2026 |

# 1. Purpose

This document sequences ContextIQ's build into ordered, dependency-aware phases, each broken into concrete steps. It ties directly back to the other project documents — the TRD for architecture, the Backend Schema for data models, the App Flow for screens and navigation, and the Design Doc for the visual system — so each step references exactly what to build, not just what to build eventually.

Phases are ordered by dependency, not by calendar time: each phase assumes the ones before it are functionally complete. Skipping ahead (e.g. building the billing screen before auth exists) will hit missing dependencies described below.

# 2. Phase Overview

| # | Phase | Builds on | Primary output |
| --- | --- | --- | --- |
| 0 | Environment & Scaffolding | — | Repos, hosting accounts, env vars, empty app skeleton running locally |
| 1 | Core RAG Pipeline | Phase 0 | Upload → chunk → embed → store → answer working end-to-end via API |
| 2 | Multi-Tenancy & Auth | Phase 1 | Signup/login, JWT, tenant isolation enforced on every route |
| 3 | Dashboard Shell & Onboarding | Phase 2 | App shell, sidebar nav, onboarding wizard (App Flow §4.1) |
| 4 | Sources & Chatbot Config UI | Phase 3 | Sources list/detail, chatbot config, test chat screens |
| 5 | Chat Widget | Phase 1, 2 | Embeddable widget, live on a test page, session memory working |
| 6 | Analytics | Phase 1–5 | Usage_events pipeline feeding the analytics dashboard |
| 7 | Billing | Phase 2, 6 | Stripe metering, plan limits, auto-pause, billing screen |
| 8 | Visual Design Pass | Phase 3–7 | Design Doc tokens applied across all screens + widget |
| 9 | Scaling & Hardening | Phase 1–8 | Auto-scaling config, load test passed, security review |
| 10 | QA & Launch | All prior phases | Test suite green, staging sign-off, production deploy |

# 3. Phase 0 — Environment & Scaffolding

- Create the GitHub repo(s): a single monorepo (recommended) with /client (React) and /server (Express) workspaces, or two separate repos if preferred.

- Provision accounts: Gemini (Google AI Studio, free tier), Pinecone (free tier), MongoDB (local or Atlas free tier), Stripe (test mode), Vercel, Railway.

- Create the Pinecone index (serverless) that all tenant namespaces will share.

- Set up a MongoDB Atlas cluster with a development database.

- Scaffold the Express server with a health-check route, and the React app with a router shell (empty pages matching the App Flow route list).

- Define environment variables locally per the TRD's Environment Configuration table (§7); create .env.example for the team/future reference.

- Connect the server to MongoDB and confirm a basic read/write round-trip.

Definition of done: Local client and server both run, server connects to MongoDB, and empty routes for every App Flow screen exist (even as placeholder pages).

# 4. Phase 1 — Core RAG Pipeline

Build this as a standalone service/module first, testable via API calls directly, before any UI depends on it.

- Implement PDF text extraction and URL fetch + readability extraction for the two source types.

- Implement the chunking function (target ~500 tokens, ~50 token overlap) per TRD §5.

- Wire up the Gemini embeddings call (gemini-embedding-001, output truncated to 1536 dimensions) for a batch of chunks.

- Create the sources and chunks collections per the Backend Schema (§3.3, §3.4), including the tenantId + sourceId indexes.

- Upsert embeddings into a Pinecone namespace (use a single test tenant namespace for now).

- Implement the query-time flow: embed the incoming question, retrieve top-k chunks from Pinecone, assemble a LangChain prompt, call the chat completion endpoint.

- Expose this as POST /api/sources (ingest) and POST /api/chat (query) per the TRD API surface, without auth yet.

- Manually test end-to-end: upload a real PDF, ask a question, confirm the answer is grounded and cites the right source.

Definition of done: A PDF or URL can be ingested and queried successfully through the raw API, with no UI and no multi-tenancy yet.

# 5. Phase 2 — Multi-Tenancy & Auth

- Create the tenants and users collections per the Backend Schema (§3.1, §3.2).

- Implement POST /api/auth/signup: creates a tenant + owner user in one transaction, sets onboardingCompleted: false.

- Implement POST /api/auth/login and JWT issuance carrying tenantId and role.

- Build the tenant-scoping middleware: every protected route must read tenantId from the JWT and filter all queries by it — this is the single enforcement point referenced throughout the TRD and Schema docs.

- Retrofit Phase 1's ingest/chat endpoints to require auth and scope Pinecone namespace + MongoDB queries to the caller's tenant.

- Implement role-based route guards for owner/admin/editor/viewer per the App Flow's role table (§5).

- Write an integration test that confirms tenant A can never read tenant B's sources, chats, or vectors.

Definition of done: Two test tenants can each sign up, log in, and ingest/query their own content with zero cross-tenant leakage, verified by an automated test.

# 6. Phase 3 — Dashboard Shell & Onboarding

- Build the authenticated app shell: persistent sidebar, topbar, route guards per App Flow §6 (redirect to /login, /onboarding, or /app/overview as appropriate).

- Build the onboarding wizard (App Flow §4.1): name workspace → add first source → live preview → mark onboardingCompleted.

- Build /app/overview with placeholder stat cards (real data wired in Phase 6).

- Implement role-based sidebar visibility per App Flow §5.

- Implement the three-state pattern (loading / empty / error) as a shared component, per App Flow §7, for reuse across every data screen.

Definition of done: A new signup can complete onboarding end-to-end and land on a working (if data-light) dashboard shell, with navigation matching the App Flow site map exactly.

# 7. Phase 4 — Sources & Chatbot Config UI

- Build /app/sources: list view with status pills (queued/processing/ready/failed) polling or subscribing to live status.

- Build /app/sources/:id: chunk count, re-index and delete actions (delete cascades per Backend Schema §5).

- Build /app/chatbot: inline-editable name, greeting, color — no separate save step, per App Flow §4.4.

- Build /app/chatbot/test: a sandboxed chat UI hitting the same /api/chat endpoint as production.

- Build /app/embed: generates and displays the copyable widget script tag, scoped to the tenant's slug.

Definition of done: A tenant can add a source, watch it finish processing, configure their bot, test it live, and copy an install snippet — fully through the UI.

# 8. Phase 5 — Chat Widget

- Build the standalone embeddable widget bundle (separate build target from the dashboard app).

- Implement the chat bubble, open/close state, and the configured greeting from the tenant's chatbot config.

- Wire the widget to POST /api/chat with session memory (sessionId persisted in the browser for the session).

- Implement the graceful “currently unavailable” state for tenants over their plan limit (ties into Phase 7 billing state).

- Test the widget embedded on a plain external HTML page via the generated script tag from Phase 4.

Definition of done: The widget can be embedded on any external page via the copied script tag and holds a full grounded conversation with memory.

# 9. Phase 6 — Analytics

- Create the usage_events collection per Backend Schema §3.7; write an event on every chat and embedding call from Phases 1/5.

- Build GET /api/analytics/overview aggregating chat volume, token usage, accuracy (from message feedback), and latency.

- Wire /app/overview and /app/analytics to real data, replacing Phase 3's placeholders.

- Add the thumbs up/down feedback control to assistant messages (widget and test chat) writing to messages.feedback.

Definition of done: Analytics screens reflect real usage generated by actual test conversations, not mock data.

# 10. Phase 7 — Billing

- Create the billing_events collection and Stripe webhook handler (POST /api/billing/webhook), keyed on stripeEventId for idempotency.

- Implement token metering: increment tenants.tokenUsed on every usage_events write; compare against tokenLimit.

- Implement auto-pause: when a tenant exceeds tokenLimit, /api/chat returns the graceful limit-reached response used by the widget (Phase 5).

- Build /app/billing: current plan, usage bar, invoice date, upgrade flow through Stripe's hosted checkout.

- Add the persistent over-limit banner across /app/* screens per App Flow §6.

Definition of done: A test tenant can be pushed over its token limit, see the bot pause gracefully, upgrade through Stripe, and resume — end-to-end.

# 11. Phase 8 — Visual Design Pass

- Apply the Design Doc's color tokens, typography (Poppins/Inter), and component specs across the dashboard, replacing any placeholder styling from Phases 3–7.

- Build the framed-hero landing page per the Design Doc's signature layout, including the mascot and its motion (idle bob, cursor tilt, scroll reveal) per Design Doc §8.

- Apply the shared loading/empty/error component states (Phase 3) with final visual treatment.

- Accessibility pass: contrast check per Design Doc §11, visible focus states, reduced-motion behavior verified.

Definition of done: Every screen in the App Flow site map visually matches the Design Doc, not just functions correctly.

# 12. Phase 9 — Scaling & Hardening

- Configure horizontal auto-scaling on Railway (API) per TRD §8; confirm the API layer is fully stateless.

- Add Redis for rate-limit counters and any query caching identified during testing.

- Run a load test targeting 500+ concurrent users and sub-2s average latency (TRD §13); fix bottlenecks found.

- Security review against TRD §9: confirm tenant isolation, secret handling, and webhook signature verification are all in place.

- Add structured logging and error tracking per TRD §11.

Definition of done: Load test results meet the PRD's success metrics (§10), and the security checklist is fully signed off.

# 13. Phase 10 — QA & Launch

- Write/complete the automated test suite: unit tests (chunking, tenant scoping, billing math), integration tests (full ingest-to-answer pipeline).

- Full manual walkthrough of every flow in the App Flow document (§4.1–4.7), on a staging environment.

- Accuracy review: sample real tenant Q&A pairs and manually check groundedness per TRD §12.

- Final deploy to production (Vercel + Railway), verify environment variables and Stripe live keys are correctly separated from test mode.

- Public launch: enable signups, monitor error tracking and analytics closely for the first 48 hours.

Definition of done: Production is live, monitored, and every flow in the App Flow document has been manually verified in the production environment.

# 14. Notes on Sequencing

- Phases 3–5 (dashboard, sources UI, widget) can be parallelized across two people once Phase 2 is complete, since they depend on auth but not on each other.

- Phase 8 (visual design pass) is deliberately last among the UI phases so it isn't redone repeatedly as screens change during Phases 3–7 — build functional-first, polish once the flows are stable.

- Phase 9 (scaling) can start in parallel with Phase 8 since they touch different layers (infra vs. UI), but both should complete before Phase 10.